| CONTRACTING AUTHORITY |  |
| --- | --- |
| Name and registered office | Slovenian Institute for Transfusion Medicine Šlajmerjeva Street 6 1000 Ljubljana |
| VAT ID No | SI24041262 |
| Registration number | 5053960 |
| Transaction account | SI56 0110 0603 0926 339 |
| Phone |  |
| E-mail |  |
| Contract administrator |  |
| Signed | Peter Kavčič, M.Sc. in Business and Economics, Director |

and

| TENDERER/CONTRACTOR | Main Contractor | Partner 2 | Partner X |
| --- | --- | --- | --- |
| Name and registered office |  |  |  |
| VAT ID No |  |  |  |
| Registration number |  |  |  |
| Transaction account |  |  |  |
| Phone |  |  |  |
| E-mail |  |  |  |
| Contract administrator |  |  |  |
| Signed |  |  |  |

(hereinafter the entities are collectively referred to as “the Parties”)

conclude the following

PROJECT MANAGEMENT AGREEMENT RELATED TO PUBLIC PROCUREMENT CONTRACT NO. JN004457/2024-EUe16/01

Article 1

BASIS OF THE AGREEMENT

| Reference of the public procurement contract on which this Agreement is based | (to be adjusted accordingly depending on the lot awarded) Contract for implementation and maintenance of a software solution for the blood donation process with hemovigilance, collection, processing, storage, distribution and component testing (VIRO, NAT, IH); or Contract for implementation and maintenance of a software solution for the issuance of blood components with associated laboratory services and the services of the reference IH laboratory, prenatal laboratory, platelet and granulocyte laboratory, molecular genotyping and cell biology, and hemovigilance.; |
| --- | --- |

Article 2

PROJECT TEAM

- Within 10 working days of the entry into force of the Contract, the Contracting Authority and the Contractor shall set up a Project Team composed of representatives of both parties. The project team shall meet at least once a month or more frequently if necessary to ensure the smooth running of the project.

- Project Team meetings discuss:

- the current status of the project,

- the planned delivery of specific services or implementation phases,

- the planned timeframe for their implementation,

- the preconditions and requirements for the start of the implementation of the individual activities,

- the availability of the information, financial and human resources to be provided by the contracting authority.

- The Contractor shall forecast and justify in writing in advance the human resources requirements of the Contracting Authority. In this context, its requirements must be proportionate, which means that:

- they are in reasonable proportion to the phase and scope of the project;

- take account of the realistic organisational and human resources capabilities of the Contracting Authority, of which the Contractor has been informed in advance;

- A request which does not comply with the above criteria shall be considered disproportionate.

- Notwithstanding the foregoing, the amount of human resources provided by Contracting Authority for the purpose of the contract shall not exceed more than eighty (80) hours per month. Parties can unanimously agree that on certain phases (e.g. analisys, testing etc.), the Contracting Authority can ensure additional human resources, as needed according to his duty of cooperation.

- The restriction in the previous sentence does not apply to the Contracting Authority's staff involved in training activities under Phase 5 of the project (user training/user education), insofar as they are involved in the implementation of the content foreseen in this lot.

- The Contractor cannot justify its delay or failure to perform its obligations under the Contract by the failure of the Contracting Authority to provide the human resources required, if these requirements were disproportionate, unforeseen or unjustified. In such cases, the delay or failure to perform shall be deemed to be attributable to the Contractor and shall not give rise to any liability on the part of the Contracting Authority.

Article 3

PROJECT IMPLEMENTATION AND MANAGEMENT

    - If necessary, the content, scope and intermediate deadlines for the actual execution of individual activities shall be agreed in advance between the Contracting Authority and the Contractor in accordance with Article 2 of this Agreement, with the final deadline for the transition to production remaining unchanged.

    - The Phased Implementation Services shall be provided on a project basis in accordance with Article 2 of this Agreement. Each phase shall be implemented as a separate functional unit, with its initiation, progress and completion documented. The Contractor may only commence each individual phase following approval of the preparatory documents and the content of the phase in a meeting of the project team and an authorised representative of the Contracting Authority. Prior to the commencement of a phase, the Contractor shall submit to the Contracting Authority preparatory documents and phase content, which shall include at least:

- a description of the activities to be carried out;

- a list of expected inputs and conditions for implementation;

- an indicative timetable and any dependencies on previous phases.

    - The Project Team monitors the progress of implementation of each phase, resolves operational issues and decides on possible adjustments within the contractually allowed limits. Regular reviews shall take place at least once a month and the meetings shall be recorded in minutes approved by both parties.

    - No phase shall be executed or charged for unless it has been ordered and approved in accordance with paragraph 2 of this Article. The Contractor shall be liable for work carried out in advance or extended arbitrarily without the written approval of the Contracting Authority.

Article 4

FINAL PROVISIONS

    - The Parties agree that this Agreement shall form an integral part of the Contract ............ No...... and shall be interpreted and applied in accordance with the provisions of that Contract.

    - This Agreement shall be drawn up in duplicate, one copy to be given to each Contracting Party.

| Contracting Authority |  | Tenderer/Contractor |
| --- | --- | --- |
| Slovenian Institute for Transfusion Medicine |  |  |
| on |  | on |
| Signatory: Peter Kavčič, M.Sc. in Business and Economics, Director |  | Signatory: |