| CONTRACTING AUTHORITY |  |
| --- | --- |
| Name and registered office | Slovenian Institute for Transfusion Medicine Šlajmerjeva Street 6 1000 Ljubljana |
| VAT ID No | SI24041262 |
| Registration number | 5053960 |
| Transaction account | SI56 0110 0603 0926 339 |
| Phone |  |
| E-mail |  |
| Contract administrator |  |
| Signed | Peter Kavčič, M.Sc. in Business and Economics, Director |

and

| TENDERER/CONTRACTOR | Main Contractor | Partner 2 | Partner X |
| --- | --- | --- | --- |
| Name and registered office |  |  |  |
| VAT ID No |  |  |  |
| Registration number |  |  |  |
| Transaction account |  |  |  |
| Phone |  |  |  |
| E-mail |  |  |  |
| Contract administrator |  |  |  |
| Signed |  |  |  |

(hereinafter the entities are collectively referred to as “the Parties”)

conclude the following

CONTRACT <object of the contract> number <contract number>

Article 1

BASIS OF THE CONTRACT

| Contract reference of the public contract on which the contract is based | , published on the e-procurement portal on ............... under the number ............... and on the EU portal on ............... under the number ............... |
| --- | --- |

Article 2

SUBJECT OF THE CONTRACT

- The subject of the Contract is (to be adjusted accordingly depending on the lot awarded):

- LOT 1: Implementation and maintenance of a software solution for the blood donation process with hemovigilance, collection, processing, storage, distribution and component testing (VIRO, NAT, IH);

- LOT 2: Implementation and maintenance of a software solution for the issuance of blood components with associated laboratory services and the services of the reference IH laboratory, prenatal laboratory, platelet and granulocyte laboratory, molecular genotyping and cell biology, and hemovigilance.

(hereinafter also referred to as “IT solution”)

- The nature, characteristics, quality and description of the subject-matter of the Contract are defined in the Technical Specification Form annexed to this Contract.

Article 3

QUANTITIES, PRICES AND PERFORMANCE CONDITIONS

| LOT 1 |  |  |  |
| --- | --- | --- | --- |
| Item | EM (piece or period) | Price per unit in EUR excluding VAT | Price for the total quantity in EUR excluding VAT |
| 1. Customization, development, and implementation of the solution up to the start of production | 1pc. |  |  |
| 2. Licenses required for the full operation of the system after the start of production (including third party licenses required for the solution to work)* | 1 pc. |  |  |
| TOTAL VALUE FOR items No 1 and 2 TOTAL in EUR excluding VAT |  |  |  |
| 3. Regular maintenance | 60 months |  |  |
| 4. Change request (as defined in Article 5 of this contract) | 1100 hours |  |  |
| TOTAL VALUE FOR items No 3 and 4 TOTAL in EUR excluding VAT |  |  |  |
| TOTAL VALUE OF ALL ITEMS |  |  |  |

| LOT 2 |  |  |  |
| --- | --- | --- | --- |
| Item | EM (piece or period) | Price per unit in EUR excluding VAT | Price for the total quantity in EUR excluding VAT |
| 1. Customization, development, and implementation of the solution up to the start of production | 1pc. |  |  |
| 2. Licenses required for the full operation of the system after the start of production (including third party licenses required for the solution to work)* | 1 pc. |  |  |
| TOTAL VALUE FOR items No 1 and 2 TOTAL in EUR excluding VAT |  |  |  |
| 3. Regular maintenance | 60 months |  |  |
| 4. Change request (as defined in Article 5 of this contract) | 2200 hours |  |  |
| TOTAL VALUE FOR items No 3 and 4 TOTAL in EUR excluding VAT |  |  |  |
| TOTAL VALUE OF ALL ITEMS |  |  |  |

The tables shall be adjusted/inserted into the contract prior to signing, depending on the assigned lot.

Notes:

The price of item 1 must include all costs up to the completion of the implementation, including any licensing costs for the period up to the start of production.

The price of item 2 must include the cost of the license to start using the license.

The price of item 3 must include all costs of routine maintenance (as defined in the definition of routine maintenance) under the terms of the SLA, including the cost of maintaining licenses, on a monthly basis.

The price of item 4 must include the cost of change requests, as defined in the definition of change requests.

The tenderer must include all costs incurred during the contract in one or more of the above items (the contracting authority will not recognize any additional costs not included in the above headings).

ATTENTION: the sum of items 1 and 2 must not exceed 60% of the total tender value (if exceeded, the tender will be rejected as inadmissible).

*Final Acceptance grants the Contracting Authority a perpetual, non-exclusive and non-transferable license to use the Software/subject of the Contract for the territory of the Republic of Slovenia and for an indefinite period of time, subject to the terms and conditions set out in this contract, whether or not the Contracting Authority subsequently pays for maintenance services or change requests. Licenses must include a price for the expected number of users (+/- 10%) during the term of the contract, as indicated in the Contracting Authority 's organizational structure document.

The Tenderer agrees that, subject to Article 89(7) of the Public Procurement Act, if calculation errors are found, the Contracting Authority may rectify them by calculating the value of the Tender, taking into account the unit prices excluding VAT and the quantities tendered, taking into account the correct mathematical operation. The tenderer also agrees that the contracting authority may correct the incorrect VAT rate to the correct one.

- The total final contract value is ............................................ EUR excluding VAT or .......................................... EUR including VAT.

- The Parties agree that, in the event of a change in the tax rules during the term of this Contract which would result in a change in the applicable VAT rate and which would consequently affect the agreed Contract price referred to in the preceding paragraph, the net total Contract price shall remain unchanged and the Contractor shall be credited with the price difference due to the change in the VAT rate, notwithstanding the provision of a fixed Contract price. The changed tax rate shall apply directly to the contractual relationship without the need to conclude a new addendum to that effect.

- The Contracting Authority shall not be obliged to order any quantity of change requests, as the extent of any change requests is not pre determinable and shall be on an as-needed basis. Irrespective of the volume of change requests up to the maximum volume of change requests provided for in the Contract, the price of the regular monthly maintenance shall remain unchanged and fixed (except for the valorization as stated below) for the duration of the Contract.

- The Contracting Authority  reserves the right to conclude an annex to the contract with the Contractor for additional services up to a maximum of 30% of the value of this contract, without a new procedure being carried out in accordance with Article 95(2) Public Procurement Act (Official Journal of the Republic of Slovenia, No 91/15, 14/18, 121/21, 10/22, 74/22 - Decree of the US, 100/22 - ZNUZSZS, 28/23 and 88/23 - ZOPNN-F; hereinafter: ZJN-3).

| Location of realization | Headquarters of the Contracting Authority |  |  |
| --- | --- | --- | --- |
| Method of realization | Method of execution |  | Change in prices |
|  | fixed total price |  | The price of items 1 and 2 are fixed. Price changes for items 3 and 4 may be made for the first time: - after one year from final handover; and - if the latest published Price Index (inflation index) as of the date falling one year after the final handover (T+1) is for more than 4% higher compared to the latest published Price Index as of one year after the conclusion of the contract. The price of item 3 or, as the case may be, item 4 from Article 3 shall be adjusted by increasing it for a % equal to the % of the Price Index increase, provided that the maximum increase is capped at 80% of the contract price of the relevant item prior to the increase. Further changes may be made when the index has changed again by more than 4% since the last price change. The change shall take effect from the date of the Contracting Authority 's request, prospectively, according to the index known at the time of application. The adjustment of the contractual price in accordance with this chapter shall be carried out on the basis of the inflation Price index published by the Statistical Office of the Republic of Slovenia (Stat-SI), available at the following link: https://www.stat.si/StatWeb/en/Field/Index/2. In the event that this link becomes inaccessible or is removed, the latest official inflation data publicly published by Stat-SI shall apply. |
| Implementation deadline | The IT solution/subject of the Contract goes into production no later than 31 months from the start of the contract. Implementation phases and timelines - in months: - Status analysis, data flow analysis and specification of all integrations - T+ 5; - Adaptation, development, and implementation of the solution - T+ 21; - Migration and Integration - T + 25; - System validation - T + 30; - User training - T+31; - Handover (start of production) - T+31; - Maintenance - T+91. The above phases may be subdivided into individual sub-phases in the implementation plan, with the final phases corresponding to the deadlines indicated above. In the case of an agreement on sub-phases, the Parties may also agree on sub-phase payment rates corresponding to the sub-phase volume as a percentage of the total phase amount, with a minimum of 15% of the estimated payment for that phase to be retained for final acceptance of the phase. The process for the implementation of Phases 1 to 6 is also referred to in the remainder of this Contract as "Phased Implementation". The start is defined by T, which is the date of signature of the Contract. The Parties may agree to extend the individual interim phases, up to a maximum of 3 months beyond each phase (to be confirmed by both parties upon approval of the amendment to the more detailed project timeline), but the final production start date and maintenance period must remain unchanged. |  |  |
| Payment method and payment deadline | The Contractor shall invoice the Contracting Authority on the basis of an acceptance note/report of services rendered/goods delivered, signed by the Contracting Authority when duly completed by the Contractor. Payment deadline: 30 days from the date of receipt of a duly issued invoice that is not rejected within eight days of receipt. If the last day for payment is a non-working day, the last day for payment shall be deemed to be the first following working day. In the event of default by the Contracting Authority, the Contractor shall be entitled to interest on late payment at the legal rate. The payment dynamics are as follows: - 10% of the value of items 1 (TOTAL in EUR excluding VAT) will be paid after the completion of Phase 1 (Analysis of the situation, data flow analysis and specification of all integrations); - 20% of the value of items 1 (TOTAL in EUR excluding VAT) will be paid upon completion of Phase 2 (Adaptation/customization, development, and implementation of the solution); - 5% of the value of items 1 (TOTAL in EUR excluding VAT) will be paid after the completion of Phase 3 (migration and integration); - 20% of the value of items 1 (TOTAL in EUR excluding VAT) shall be paid after completion of Phase 4 (System Validation); - 5% of the value of items 1 (TOTAL in EUR excluding VAT) will be paid after completion of Phase 5 (User Training); - 40% of the value of items No 1 (TOTAL in EUR excluding VAT) shall be paid after successful handover (Phase 6); Item 2 is payable in full at the start of production, with a deadline of 30 days from receipt of the invoice. Regular maintenance is paid monthly for the previous month, counting from the time the entire system (all modules) is taken into production. Change requests shall be paid for after the change requests has been completed (implemented in production, whereby the Contracting Authority may use the hours of the change requests for changes after approval in accordance with Article 11 of the Contract). Any additional training shall also be charged at the hourly rate of the change requests after the hours of training have been completed. The method of payment and payment dynamics are further specified in Article 12 of the Contract. |  |  |
| Response time and time to correct the error / execute the instruction | As set out in Article 16 of this Contract. |  |  |
| Project Team | Within 10 working days of the entry into force of the Contract, the Contracting Authority and the Contractor shall set up a Project Team and coordinate the implementation of the subject matter of this Contract in accordance with the Project Management Agreement annexed to this Contract. |  |  |
| Contract administrator | On the Contracting Authority's side | On the Contractor's side |  |
|  | Name and surname: Tel. no: E-mail: | Name and surname: Tel. no: E-mail: |  |

Article 4

SUBCONTRACTING

| No. | Subcontractor (name and registered office, legal representative) | Contact details | Description of works | Share of works awarded as % of the total |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

- The Contractor undertakes to conclude with the subcontractor a contract specifying the nature and extent of the services to be provided and the price to be paid for the services to be rendered.

- If the subcontractor requires direct payments in accordance with and in the manner provided for in Article 94(2) and (3) of the ZJN-3, the Contractor hereby authorizes the Contracting Authority to pay the subcontractor directly on the basis of a certified invoice or invoice.

- In the case referred to in the preceding paragraph, the Contractor shall provide a direct payment agreement for each subcontractor, whereby the Contracting Authority shall pay the subcontractor's claim against the (main) Contractor in place of the (main) Contractor.

- If the subcontractor does not request direct payment, the (main) contractor must send, no later than 60 days after payment of the final invoice or invoice, a written declaration by the subcontractor and a written declaration by the subcontractor that the subcontractor has received payment. The Contractor shall obtain the prior consent of the Contracting Authority for any change of subcontractor.

- As information on subcontractors is a mandatory element of the contract, a contractor who, after the conclusion of a public procurement contract, changes subcontractor or who concludes a contract with a new subcontractor must inform the contracting authority within five days of the change and provide:

- the information and documents referred to in the second, third and fourth indents of Article 94(2) of the Law on public procurement,

- the new subcontractor's agreement to direct payment, if the subcontractor requests direct payment.

- The contracting authority shall either approve or reject the replacement of the subcontractor on the basis of Article 94(4) ZJN-3. The Contractor may only replace a subcontractor after the Contracting Authority's approval, in which case the Contractor must submit all the documents required under the preceding paragraph.

- Good reasons for engaging a new subcontractor include:

- circumstances arising after the signature of this Contract which the Contractor could not or should not have foreseen at the stage of preparation and submission of its tender;

- the need for additional works, changes to the works or unforeseen works that the Contractor cannot carry out himself;

- specialized work for which the contractor is not qualified and which is necessary for the performance of the work;

- time, organizational or technical circumstances which make it necessary to involve a subcontractor in order to carry out the work to the extent, quality, price and within the time limits laid down in the contract.

- The Contractor shall be liable for the performance of the works by its subcontractors as if it had performed them itself, and the Contracting Authority 's approval of subcontractors shall not affect the Contractor's obligation to ensure the quality and timely performance of the Contract Works.

Article 5

DEFINITIONS

- PHASE 1 or STATUS ANALYSIS, DATA FLOW ANALYSIS AND SPECIFICATION OF ALL INTEGRATIONS comprises the analysis of the existing IT environment of the Contracting Authority, including the use of existing solutions, business processes and relevant actors in accordance with the Technical Specifications and the Contracting Authority's Organizational Structure Document. The contractor shall perform a detailed analysis of all data flows between systems, identify existing and planned integration points and prepare a technical and functional specification of all necessary integrations, including interfaces, protocols, formats and security requirements. The phase shall be considered successfully completed when the Contractor has handed over to the Contracting Authority:

(i) a document analyzing the existing situation,

(ii) a visual diagram of the data flows,

(iii) a structured specification of all integrations with clearly stated requirements.

The documentation shall be approved by the project team and an authorized representative of the Contracting Authority, and an acceptance note for this phase shall be signed on successful handover, subject to the provisions of Article 9 of this Contract.

- PHASE 2 or ADAPTATION, DEVELOPMENT AND IMPLEMENTATION OF THE SOLUTION in this phase, the Contractor shall, on the basis of the Technical Specifications and taking into account the technical and organizational knowledge acquired in Phase 1 and other annexes to the Contract, carry out all the necessary adaptations, configurations and development activities to ensure a functionally complete solution. This includes the adaptation of existing software modules, the development of new components, the setting up of business rules, the creation of user roles and permissions, and the integration of the system into a form ready for validation. The phase shall be considered successfully completed when the Contractor has delivered to the Contracting Authority  a working solution in a validation environment that meets the technical specifications and is ready for system validation. The completion of the phase shall be confirmed by the signing of an acceptance note by the project team and an authorized representative of the Contracting Authority, subject to the provisions of Article 9 of this Contract.

- PHASE 3 or MIGRATION AND INTEGRATION means the migration of data from the Contracting Authority 's existing systems to the new IT solution and the set-up and verification of all integrations as previously defined in the Technical Specifications and validated in Phase 1. The migration shall include data preparation, cleansing, mapping and import, and the contractor shall ensure the integrity, accuracy and security of the data. Integrations shall include the technical connection and test operation of the data exchange between the new solution and any envisaged external or internal systems. The phase shall be deemed to have been successfully completed when the Contractor has submitted to the Contracting Authority a report on the migration performed, including a description of the procedures, results and any deviations, as well as the migration scripts and migration plan, a report on the integrations successfully performed and tested, and the technical data flow testing report. The documentation must also be approved by the project team and an authorized representative of the Contracting Authority, after which an acceptance report for this phase shall be signed, subject to the provisions of Article 9 of this Contract.

- PHASE 4 or VALIDATION OF THE SYSTEM means the verification and formal confirmation by the Contracting Authority that the developed IT solution fully meets the agreed functional, technical and user requirements as defined in the contract, technical specifications and related annexes. It shall be carried out in a validation environment, which shall correspond to the production environment in terms of functional, system and security characteristics, and shall include the performance of all activities necessary to confirm correct installation (IQ), adequate operation under different conditions (OQ) and the stability and reliability of the system in a simulation of actual use (PQ), together with the performance of user acceptance tests (UAT). The phase is completed when, on the basis of the activities carried out, the Contracting Authority issues a validation report containing a summary of all the tests carried out, the deviations identified and the corrective actions taken, together with a confirmation that the solution is suitable for entry into production operation.

- MAINTENANCE means the activities necessary to keep the software running smoothly (support services, regular system maintenance).

- CHANGE REQUEST mean the creation of new functionalities, adaptations (e.g. subsequent parametrizations) or significant changes to existing functionalities at the Contracting Authority 's request (all upgrades that are necessary for proper functioning or are already part of the product development are considered as updates and fall within the scope of regular maintenance). The price per hour of work, given in the form "Proforma invoice", is the basis for determining the price of the change request.

- SOURCE CODE is a multi-file set of instructions written in a specific programming language for the operation of specific software.

- A MODULE is a comprehensive software solution that provides a complete set of interrelated functionalities. It provides comprehensive IT support for specific user processes.

- A PRODUCTION ENVIRONMENT is an environment where end-users manage the right data to carry out their workflow.

- A TEST ENVIRONMENT is a simulation of a production environment with as similar functionality and data set as possible. It is completely separate from the production environment. The software is tested in the test environment. The test environment shall be set up by the contractor. Availability, performance and responsiveness in the test environment is expected to be lower than in the production environment. The test environment shall clearly communicate to the user at all times and throughout the application, by means of graphical elements, that it is not using the production environment.

- The VALIDATION ENVIRONMENT is a separate, final test environment where the Contracting Authority performs validation - i.e. to check that the solution actually meets their business requirements. The validation environment must clearly communicate to the user at all times and throughout the application, by means of graphical elements, that it does not use the production environment.

- A FAULT is an event that is not part of the standard operation of the service and that causes or may cause the inoperability or limited operation of at least one module.

- RESPONSE TIME is the period of time between the reporting of the fault and the start of the intervention and diagnosis of the fault by the Contractor via remote access.

- TIME TO CORRECT THE ERROR is the period from the time the fault is reported until it is rectified or until the operation is restored to the state before the fault was detected.

- FUNCTIONAL STATE is a state in which it is possible to perform work, even with impairments and reduced performance.

- A CORRECT STATE is a state in which work is carried out without interruption and with the same performance as before the fault.

- REQUEST means any request for the correction of a defect and/or the provision of a service related to the Software. Requests can be created by users and contract administrators.

- The ERROR REPORTING/REPAIR SYSTEM is an online portal for reporting and monitoring the resolution of errors and claims.

- USERS are natural persons who use the software that is the subject of this Contract in the work process of the Contracting Authority.

- UPDATE means a subsequent version of the same programme in terms of content made available by the Contractor to its existing customers.

- CONTRACTING AUTHORITY 'S IT SERVICE means the internal organizational unit of the Contracting Authority or other persons authorized by the Contracting Authority who are responsible for the maintenance, management and support of the Contracting Authority 's IT systems. The Contracting Authority 's IT Service shall be responsible for technical coordination with the Contractor and (if so determined by the Contract Administrator) for participation in the implementation, validation, integration, training and support of users, and for providing technical information, access or other resources necessary for the performance of this Contract.

- MAINTENANCE VERSION means the usual commercially issued code patches, fixes and software updates as indicated by a change in the number to the right of the second decimal place in the version number. For example, 2.3.1 is a maintenance version of version 2.3.

- "THIRD PARTY LICENCE" means any software, library, component, tool or other digital element that is not developed by the Contractor or the Contracting Authority but is provided by a third party (independent provider) and the use of which is governed by a separate license agreement or terms of use.

Article 6

PERFORMANCE AND OBLIGATIONS OF THE PARTIES

    - by entering into this Contract, the Contractor undertakes to provide the services and supplies specified in the Contract and the Contracting Authority shall pay the Contractor the Contract Price specified in this Contract.

    - The services and supplies covered by the Contract shall be performed by the Contractor in accordance with the instructions of the Contracting Authority and the Technical Specification Form annexed to the Contract.

    - The Contractor shall provide the services and supplies covered by this Contract in such a way as to ensure an adequate number of users and coverage of all sites, as defined in the Contracting Authority 's organizational structure document, which forms an integral part of this Contract.

    - The manner in which the services and goods are to be provided may be chosen by the contractor in accordance with his professional judgement, unless otherwise specified by the contracting authority, specified in the specifications or otherwise apparent from the content and purpose of the contract.

    - Notwithstanding the provisions of the preceding paragraph of this Article, the Contractor shall be obliged to inform the Contracting Authority  in a prompt and timely manner of the planned method of implementation of the individual services or implementation phases, the envisaged timeframe for their implementation, the assumptions and conditions for the commencement of the implementation (including the required involvement of the Contracting Authority , such as availability of staff, appropriate computer equipment, preparation of databases, etc.). The proposed method of implementation of the services must be approved in writing in advance by the Contracting Authority, following the procedure set out in the Project Management Agreement.

    - The Contracting Authority undertakes to:

      - fulfil all the obligations within the time and in the manner foreseen;

      - ensure the availability of the necessary information and financial resources;

      - ensure the availability of the necessary human resources as agreed in the protocol as set out in the Project Management Agreement;

      - give the contractor access to all documentation, source code, executable code, infrastructure, as necessary for the performance of the services to be provided;

      - inform the Contractor in writing of any defects or problems identified;

      - pay for the services ordered and provided within the agreed time limit.

    - The Contractor undertakes to:

      - performed his/her duties in a professional manner and with the diligence of a good professional;

      - perform its contractual obligations in accordance with the rules of the profession, in accordance with the instructions of the Contracting Authority and within the agreed time limit;

      - cooperate actively with the Contracting Authority in resolving any outstanding issues relating to the subject matter of the Contract;

      - immediately warn the Contracting Authority in writing of any circumstances which may make it difficult or impossible to carry out the services properly and efficiently;

      - use advanced technologies and methods in the performance of its contractual obligations, in accordance with the Contracting Authority 's equipment;

      - upon final acceptance, transfer to the Contracting Authority a perpetual, non-exclusive and non-transferable right to use the Software/subject of the Contract for an indefinite period of time, on the terms and conditions set out in this Contract, whether or not the Contracting Authority subsequently pays for maintenance services or change requests.

      - ensure the availability of the human, technological and organizational resources offered during the performance of the contract - changes to the personnel or subcontractors declared may only be made with the prior written consent of the Contracting Authority, provided that the personnel replaced meet the conditions and criteria as required in the tender documentation, otherwise the Contracting Authority may refuse the replacement;

      - cooperate with the Contracting Authority and, at the latter's request, promptly provide all documentation relating to the provision of services under the contract (financial, legal, project, etc.) and explanatory notes;

      - to allow adequate supervision by the Contracting Authority of the Contractor's performance of its contractual obligations;

      - obtain or renew the appropriate certificate of conformity of its IT solution with Regulation (EU) 2017/745 of the European Parliament and of the Council of 5 April 2017 on medical devices, amending Directive 2001/83/EC, Regulation (EC) No 178/2002 and Regulation (EC) No 1223/2009 and repealing Council Directives 90/385/EEC and 93/42/EEC (Text with EEA relevance.) prior to the commencement of production. Furthermore, the Contractor shall ensure that a valid certificate is maintained throughout the entire maintenance (item 3) term of this Contract. Notwithstanding the provisions on breaches of contract, termination of contract, and enforcement of financial guarantees, this breach shall in any case be considered material and shall constitute grounds for termination of the Contract, enforcement of the performance bonds and, in the event of damages, a claim for damages.

    - In the event that new apparatus (e.g. hardware, communication or output devices) is to be replaced or integrated as part of the performance of the contract, the following shall apply:

    - If the Contractor already has such a device integrated or supported in its existing infrastructure or software network, it shall not charge additional costs for its integration;

    - If the apparatus is not part of the Contractor's existing solution, the Contractor undertakes to provide, the necessary support, customization or development to establish the connectivity and operation of the apparatus within the IT solution as a change request, subject to the ordering regime set out in Article 11. Notwithstanding the foregoing, the establishment of such connectivity shall not exceed 24 working hours, unless expressly approved otherwise by the Contracting Authority.

    - The Contractor undertakes to provide the services with the suitably qualified and competent staff nominated by the Contractor at the time of the submission of the tender, and any additional staff that may be required.

    - The Contractor may replace the nominated personnel only with the prior written agreement of the Contracting Authority, provided that the replacement personnel meet the same conditions and competencies as those set out in the tender documents for the personnel they replace.

    - The Contractor shall propose the change of personnel referred to in the preceding paragraph of this Article by submitting to the Contracting Authority the duly completed ePRO - References and Personnel forms, or by providing the Contracting Authority with all the required information on the proposed personnel and on the fulfilment of the personnel requirements in another written notification form. The Contracting Authority reserves the right to require the Contractor to provide additional relevant supporting evidence in order to verify the veracity of the new staff.

    - On receipt of the completed forms referred to in paragraph 11 of this Article or on receipt of the additional supporting documents referred to in the previous paragraph, the Contracting Authority shall decide whether to give its written consent to the proposal for the nomination of the new staff member.

    - Unjustified refusal or deviation from the manner of execution of a contract constitutes a breach of a contractual obligation, which may lead the Contracting Authority to terminate the contract, enforce the financial guarantee for the performance of the contractual obligations and, in the event of damages, claim damages.

    - For the purposes of the performance of this Contract, the Parties shall use electronic communication (email as referred to in the Contract) and shall both ensure that either the Counterparty or the Counterparty's IT system acknowledges receipt of any such agreed business communication.

Article 7

HANDLING OF DATA OWNED BY THE CONTRACTING AUTHORITY

    - In the event that the Contracting Authority does not have full control over the data it owns, the Contractor undertakes to provide the Contracting Authority with continuous, uninterrupted and complete access to all data entered or collected by the Contracting Authority in the context of the use of the IT Solution, in the event of termination of the Contract or after the termination of the maintenance. The Contractor shall be able to transfer this data in a structured, commonly used and machine-readable electronic format (e.g. CSV, XML or other agreed format) for at least one (1) year after the termination of the cooperation.

    - In the event that the Contracting Authority fails to transfer the data itself within one year or within an agreed period of time after the cessation of maintenance, the Contractor shall be obliged to deliver all relevant data to the Contracting Authority within the time limit on an appropriate electronic medium (e.g. USB stick, hard disk or secure web connection).

    - After a successful transfer, the Contractor shall without delay provide the Contracting Authority with written confirmation that all data entered by the Contracting Authority into the IT solution has been permanently and irreversibly deleted from all servers, backups and other storage media of the Contractor, unless otherwise required by law.

Article 8

USER EDUCATION

    - Upon successful system validation, the Contractor shall undertake to provide training for at least 50 (+/- 10) users, to be determined by the Contracting Authority, for a duration of at least two (2) working days. At the request of the Contracting Authority, the Contractor shall prepare a training delivery plan including the content, dates, scope and methodology of the training, subject to prior coordination with the Project Team and approval by the Contract Administrator of the Contracting Authority.

    - The training takes place in a dedicated training environment of the Software/subject of the Contract, which functionally corresponds to the production environment and allows participants to work practically with realistic use cases.

    - Irrespective of the preparation of the plan, the contractor undertakes to carry out the training, , with the aim of the users to become able to use the IT solution independently, safely and efficiently to its full contractually agreed extent.

Article 9

ACCEPTANCE

    - Acceptance of the services and supplies of each phase or item shall be assessed by a quality inspection by the Contracting Authority or the Acceptance Committee and an acceptance report signed by an authorized representative of the Contracting Authority on the basis of the duly delivered equipment of the appropriate quantity and quality and the accompanying accessories and documents. The inspection and acceptance of the Contract Works shall be carried out by the Contracting Authority within 10 working days of the receipt of the notification/report of completion of each phase. A phase shall be deemed to be completed when an acceptance note has been signed by both parties confirming that the phase has been carried out in accordance with the Contract and that all deficiencies referred to in the report have been rectified in accordance with the seventh, eighth and ninth paragraphs of this Article. Completion of the phase shall be a condition for payment for the services rendered..

    - Verification of the quality and scope of the execution of the subject-matter of each phase/item of the Contract shall be carried out by the Contracting Authority, which may, if necessary, for individual tasks of the subject-matter, organize a committee for verification of the quality and scope of the services performed, composed of: the Contracting Authority, the Contractor, other persons in charge of the Contracting Authority, and, if necessary, an external consultant appointed by the Contracting Authority in agreement with the Contractor for the purpose:

    - comparison with the subject-matter of the contract,

    - comparison with the documentation referred to in Article 2(2) of the Project Management Agreement.

    - The results of these checks must be documented and are also a condition for payments to be made. The documentation may be in written or electronic form.

    - The Contracting Authority shall take over the contractual services and products of Phases 1 to 6 by signing the final acceptance note and the report on the services and deliverables, signed by both parties after the Contracting Authority's approval of the operation in the Contracting Authority 's production environment.

    - Prior to the signature of the acceptance note for each item or phase, the Contractor shall deliver to the Contracting Authority the documentation and other deliverables required, as specified in the Technical Specifications annexed to this Contract.

    - In the event of any deficiencies identified at the time of acceptance, the Contracting Authority and the Contractor shall draw up a report to that effect, specifying the deficiencies identified and setting a further time limit for their correction, which shall not exceed 10 working days, unless the Contracting Authority has previously approved a longer time limit.

    - The Contractor shall remedy the deficiencies identified in the report at his own expense.

    - After the deficiencies have been rectified, a report shall be drawn up either as part of the acceptance report or as an annex thereto.

    - If the Contractor fails to remedy the deficiencies within the agreed additional period, the acceptance shall be deemed not to have taken place.

Article 10

DELAY AND CONTRACTUAL PENALTY

    - In the event that the Contractor is in default of performance of the deliveries for reasons not attributable to the Contracting Authority and the delay is not an excusable delay due to force majeure, the Contractor shall be liable to pay the following contractual penalty:

| Type of delay | Amount of the penalty payment | Maximum amount of the penalty payment |  |
| --- | --- | --- | --- |
| Delay in case of implementation (production deadlines) | 0,2 % of the value of the 1st item (total) - for each day of delay | 10 % of the value of 1st item (total) in EUR excluding VAT |  |
| Delay in case of change requests (agreed deadline for the upgrade or change) | For each day of delay in the performance of change requests, the Contractor shall be charged a penalty equal to 1% of the estimated value of the change request, calculated as: estimated hours × agreed hourly rate. | 10% of the value (estimated hours × agreed hourly rate) in EUR excluding VAT |
| Delay in routine maintenance (fault rectification) | 10 % of the monthly maintenance value in EUR excluding VAT for an overrun of double the estimated time to rectify (or restore to a functional state) each type of defect. | 20 % if 3 times the time allowed to correct each type of fault is reached. The threefold charging of the maintenance penalty shall be considered a serious breach of the contractual obligations, which may give rise to the forfeiture of the financial guarantee, if any, or to the withdrawal from the contract. |  |

    - The Contracting Authority shall have the right to require the Contractor to fulfil the obligation for which the Contractor has delayed, in addition to the contractual penalty.

    - If the Contractor is so late in delivering that the Contracting Authority may suffer damage or loss of performance, the Contracting Authority may order replacement supplies from another Contractor at the expense of the defaulting Contractor (using the performance financial guarantee provided), or may seek compensation for actual damage or terminate the Contract.

    - The contractual penalty or cover for substitute supplies or services shall be deducted from the payment of the contract price.

    - The Parties agree that the right to charge contractual penalty shall not be conditional on the Contracting Authority having suffered damage. The Contracting Authority shall seek compensation for such damages in accordance with the general principles of liability for damages, irrespective of the application of the contractual penalty.

    - The enforcement of the contractual penalty does not preclude the realization of the financial collateral.

    - The contractor's liability for damages is limited to a maximum of the total contract value excluding VAT.

Article 11

CHANGE REQUESTS

    - The services referred to in item 4 of the "Proforma invoice" form shall be performed upon the express written order of the Contracting Authority, as a rule after the start of the production (exceptionally earlier, if changes occur after the confirmation of the functional characteristics - subsequent changes before the start of the production, which become necessary due to the changed needs of the Contracting Authority). Only the Contract Administrators referred to in Article 13 of this Contract may order the Services.

    - Change request services are project-based. Implementation follows the following procedure:

- The definition of the performance requirements shall be prepared by the Contracting Authority and communicated to the Contractor's Contract Administrator by e-mail;

- The Contractor shall analyze the requests received and, if necessary, obtain additional information or clarify the requests with the Contracting Authority in a joint meeting;

- The contractor shall send the Contracting Authority a written quotation with a proposal for implementation (including a development model), an estimate of the time required and a possible implementation time;

- The Contracting Authority and the Contractor shall agree on a tender proposal;

- The Contracting Authority approves the tender;

- The Contractor shall proceed with the execution of the tender once it has been accepted;

- The Contractor tests the solution in its own development environment;

- The Contractor shall prepare the installation scripts for installation in the test environment and shall be involved in the installation and correction of any deficiencies detected;

- The Contracting Authority shall test the final version of the solution in the Contracting Authority's test environment and shall provide the Contractor with any comments or deviations from the solution following the approved implementation proposal;

- The contractor installs the tested solutions in the validation environment, where the Contracting Authority validates the solutions, prepares a report and orders the transfer of the solutions to the production environment.

    - For any change requests, the contractor shall prepare the installation scripts for installation in the production environment and shall be involved in the installation and correction of any deficiencies detected. If requested by the Contracting Authority, the Contractor shall prepare a test plan for the execution of the Contracting Authority 's testing of each phase or change and the test data. On this basis, the Contractor shall prepare a test report and submit it to the Contracting Authority. The Contractor may provide assistance in the testing or carry it out together with the Contracting Authority and, if requested by the Contracting Authority, carry out an evaluation of the testing together with the Contracting Authority.

    - If, during the actual performance of the services ordered, the Contractor discovers that the number of hours required deviates from the estimate, it shall immediately inform the Contracting Authority and provide the Contracting Authority with a new estimate of the hours required. The Contracting Authority shall approve the new estimate only if a change in the estimated hours is justified on the basis of a substantial change in circumstances. In the event that the requirements are substantially altered by the Contracting Authority during the course of the performance itself, the Contractor shall be obliged to submit a new estimate of the hours required, which shall be subject to the approval of the Contracting Authority.

    - The Contractor shall keep the Contracting Authority informed of planned and unplanned interventions and any expected disruption.

    - In the event of a fault which the Contractor itself detects and which disables or could disable the operation of the IT solution, the Contractor is obliged to immediately inform the Contracting Authority.

Article 12

BILLING AND METHOD OF PAYMENT

    - Services and supplies for items 1 and 2 of the "Proforma invoice" shall be invoiced upon successful acceptance of each phase in accordance with Articles 3, 5 and 9 of this Contract. The Contractor shall invoice the Contracting Authority for each phase on the basis of the mutual signature or approval of an acceptance note/report of the supplies and services provided, signed by the Contracting Authority upon the Contractor's proper completion.

    - The services for the activity referred to in item 3 of the "Proforma invoice" form shall be paid for within the agreed service level for the services provided in the previous month.

    - The services for the activity referred to in item 4 of the "Proforma invoice" form shall be invoiced up to the amount indicated in the written order for each service, only for the services actually ordered and provided.

    - The Contractor must attach to each invoice:

      - for items 1 to 2 of the 'Proforma invoice' form, a mutually signed acceptance note for each phase.

      - For item 3 of the 'Proforma invoice' form, a report on the services provided under this activity, certified by the Contract Administrator to the Contracting Authority.

      - For the activities listed under item 4 of the "Proforma invoice" form, a mutually signed acceptance note for the services provided under that activity.

    - The invoice must contain the contract number, the title of the contract and a detailed specification of the work carried out, which may be in the form of the annexes referred to in this Article.

    - An invoice may be rejected for the following reasons:

      - the contractor is in material breach of the Contract with respect to the activities that are a subject matter of the Invoice, without the prejudice to the Contractor’s right to receive the payment for the work performed in accordance with the Contract,

      - the contractor fails to attach a required annex to the invoice,

      - a discrepancy between the certified report and the content of the invoice.

      - .

Article 13

COMMUNICATION BETWEEN THE PARTIES

    - In addition to the project team meetings, communication between the Contracting Authority and the Contractor essential for the provision of the services will take place via e-mail from the Contract Administrators:

      - the email address of the contract administrators (and name and surname) __________ on the Contracting Authority's side;

      - the email address of the contract administrators (and name and surname)________ on the contractor's side.

    - Exceptionally, other e-mail boxes of employees of the Contracting Authority and the Contractor may also be used for informal and non-essential communications.

    - The Contracting Authority and the Contractor shall inform each other of any change of e-mail addresses as soon as such changes occur.

    - Communication between the parties regarding the protection of personal data will be between:

      - The Data Protection Officer of the Contracting Authority (name and surname)  ___________, email address ___________.

      - Data Protection Officer of the Contractor name and surname) __________, email _____________.

Article 14

THE GUARANTEES AND WARRANTY OBLIGATIONS OF THE CONTRACTOR

    - The Contractor warrants to the Contracting Authority that:

- the services will be provided to a high standard, by qualified personnel, in accordance with the applicable regulations and standards, and in accordance with the Contracting Authority 's specific requirements;

- verify the quality of the services provided and continuously ensure that any deficiencies which come to its attention as a result of verifications or information provided by the Contracting Authority are corrected.

    - The Contractor shall only guarantee the performance of those functions specified in the tender documents. The Contractor does not warrant that the specific needs of the Contracting Authority, which are not expressly set out in the Tender Documents, will be met, and does not warrant that all functions will meet the specific needs of the Contracting Authority or that the operation will be absolutely faultless or error-free.

    - If it is established that the defect reported by the Contractor is not in fact the Contractor's defect, the Contractor shall bear the direct costs incurred by the Contractor in responding to the defect.

    - The Contractor shall not be liable for any direct, indirect, incidental or consequential damages arising out of the use of or inability to use the products.

Article 15

MAINTENANCE OF THE IT SOLUTION

    - Maintenance of the IT solution/subject matter of the Contract starts with the transition to production.

    - The Contractor shall guarantee uninterrupted maintenance for 60 months from final acceptance.

    - Maintenance includes:

    - providing user support for all key components of the IT solution,

    - availability of support 24 hours a day, every day of the year (24/7/365) for all key components of the IT solution, with uptime referring to the receipt of requests and the implementation of actions according to defined response times.

    - providing a system for reporting errors,

    - the availability and readiness of the Contractor's appropriate experts to make arrangements with the Contracting Authority on the planning and provision of any appropriate resources to be used, if necessary, in agreement with the Contracting Authority, to supplement, modify or add new modules to the software solution, on a specific basis and by agreement with the Contracting Authority,

    - ensuring the availability of appropriate experts to provide support and troubleshooting in line with response times,

    - rectification of defects, except those caused by reasons attributable to the Contractor,

    - on-site assistance at the Contracting Authority's site to ensure the operation of the software solution,

    - emergency remote user assistance and advice on the use of the software solution in cases of more complex technical or functional issues or incidents that cannot be resolved by basic first-level support procedures and require in-depth analysis or technical intervention by the provider's qualified staff,

    - monitoring the operation of the software solution in agreement with the Contracting Authority,

    - improving the performance of the software solution, based on suggestions from the Contractor or the Contracting Authority and at the Contracting Authority's request,

    - maintaining and providing a test and validation environment for the duration of the contract,

    - maintaining and providing the production environment for the duration of the Contract,

    - any minor modifications and additions to the IT solution and interfaces with other systems in accordance with the Contracting Authority 's requirements or legal requirements, and adaptation of the software solution to changes in the licensed software environment in which the IT solution operates, within the scope of the capabilities and guarantees of the principals - the producers of the environment,

    - software refresh,

    - bug fix releases and remedial software patches to fix hidden bugs and flaws in the software solution's code, or other bugs caused by reasons attributable to the contractor;

    - changes to versions of libraries and subsystems;

    - Replacing (upgrading) old versions of the system's executable files, data and source code, if any, with updated versions that replace or supplement the licensed modules of the system,

    - Right to ongoing free upgrades to the IT solution with new versions of software developed by the software producer during the term of the contract,

    - providing, free of charge, upgrades to existing licenses to use the new functionalities so that the Contracting Authority can fully use the new versions of the system at no additional cost,

    - in the case of maintenance of licensed modules, upgrading the functionality of the licensed module in accordance with the product roadmap. The contractor undertakes to monitor technological innovations related to the software solution and to propose measures for the smooth operation and improvement of the solution as a good professional free of charge as part of regular maintenance;

    - upgrades/changes resulting from legislative and regulatory changes.

    - All the services referred to in the second paragraph of this Article are included in the monthly maintenance lump sum indicated in item 3 of the "Proforma invoice" form.

    - After final acceptance of the IT solution and before the start of the maintenance services, the contractor shall prepare a detailed description of the maintenance activities to be carried out. The document shall include the content, scope, timeframe and method of performing the maintenance tasks. The description shall be approved by the Contracting Authority, and the Contractor shall not commence the maintenance until written approval has been received.

Article 16

CONTRACTING AUTHORITY SUPPORT, REPORTING AND TROUBLESHOOTING

- The Contractor shall be obliged to comply with the response times, fault rectification times and rectification methods agreed in this Contract when resolving maintenance problems. The response times to be executed by the Contractor for the rectification of faults after notification by the Contracting Authority are shown in the table below.

| Error rate | Description | Response time | Functional state/ workaround | Correct state |
| --- | --- | --- | --- | --- |
| Very high impact | A complete failure of the system or a major part of the system that prevents all users from using key functionality. | 1 hour | 2 hours or 2 hours of continuous testing | 48 hours |
| High impact | A partial failure of a system or a major part of a system that seriously affects the use of key functionality by a large number of users. | 1 hour | 4 hours or 4 hours of continuous testing | 48 hours |
| Medium impact | Impaired operation of the system or a major part of the system that does not critically affect the use of the system's core functionality. | 8 hours from receipt of the request, counting only hours within normal working hours (9.00 - 17.00 (GMT +2)) |  | 3 working days |
| Low impact | Any problem that does not affect the use of key functionalities. | 8 hours from receipt of the request, counting only hours within normal working hours (9.00 - 17.00 (GMT +2)) |  | within 30 days |

- The Contracting Authority shall forward the request to the Contractor's Contracting Authority service via one of the communication channels:

- the primary route for reporting claims is the Contracting Authority's defect reporting system,

- in an emergency, report a claim by calling __________________

- email address:_______________________________

- All support activities or communications related to the resolution of a claim shall be recorded in the Contractor's error reporting system, to which the Contracting Authority must have access.

- If the Contractor estimates that it will take longer to rectify an urgent defect than the time allowed for rectification, the Contractor shall inform the Contracting Authority and shall make continuous efforts to rectify the defect so that the Contracting Authority 's work process is not disrupted by the defect, or the Contracting Authority 's work process is disrupted as little as possible, and to avoid significant damage to the Contracting Authority.

- In the event that the fault is not in a system for which the Contractor is responsible, the Contractor shall inform the IT department of the Contracting Authority no later than within the time allowed for rectification of the fault.

- Where it is not possible to restore the correct situation within the agreed time for reasons beyond the control of the Contractor, the Contractor shall, notwithstanding this, use his best professional endeavors to rectify the disturbance or defect affecting the Contracting Authority 's work process as soon as possible and to minimize any damage that may be caused to the Contracting Authority.

- Contracting Authority support:

- The first level of support (technical support) for users of the IT solution is provided by the internal IT department of the Contracting Authority. If no solution was possible, the Contracting Authority 's IT service shall report the service request to the contractor's service desk via one of the communication channels.

- The second level of support enables the Contracting Authority to receive content and technical support and assistance in the event of malfunction or disruption of the IT system. Level 2 support shall be provided by the Contractor in accordance with the response times specified in this Contract.

- If the Contracting Authority requests a report on the rectification of the defect, the Contractor shall provide the Contracting Authority with a defect report showing the cause of the defect, the time taken to rectify the defect and an explanation of the defect. The Contractor shall send the defect report via the Employer's defect reporting system.

Article 17

FORCE MAJEURE

    - Force majeure shall mean any unforeseen and unexpected event occurring independently of the will of the parties and which could not have been foreseen by the parties at the time of conclusion of the contract and which affects in any way the performance of the contractual obligations.

    - The Contractor shall notify the Contracting Authority in writing of the occurrence of force majeure within two working days of its occurrence.

    - Neither party shall be liable for failure to perform any of its obligations for reasons beyond its control.

Article 18

FINANCIAL SECURITY FOR THE PERFORMANCE OF CONTRACTUAL OBLIGATIONS

    - The Contractor shall, as a condition of the validity of the contract, deliver to the Contracting Authority, within 10 days of receipt by the Contracting Authority of a copy of the signed contract, a financial guarantee for the performance of the contractual obligations in the following form:

| Type of insurance | Value and currency | Validity (from / to) |
| --- | --- | --- |
| Bank guarantee under the Uniform Rules for Demand Guarantees (EPGP), 2010 revision, issued by MTZ under No 758, or equivalent deposit insurance from an insurance company. The financial guarantee must contain a clause making it clear that the bank guarantee is subject to the Uniform Rules for Demand Guarantees (EPGP), 2010 revision, issued by MTZ under No 758. | EUR (10% of development and implementation, and 10% of maintenance after acceptance, excluding VAT) | from the entry into force of the contract until 120 days after final acceptance - thereafter during the maintenance period in the amount equal to 10% of the contract price for item 3 |

- The Contractor may also provide annual financial guarantee in the same amount and form, but must provide new financial guarantee of the same type with a validity of at least one year each time no later than 30 days before the expiry of the existing financial guarantee, otherwise this shall be grounds for cancellation of the existing financial guarantee.

- The Contracting Authority may call the financial guarantee in the following cases:

      - if the contractor fails to provide the service in accordance with the requirements of the contract or the specifications;

      - reaching the maximum amount of contractual penalty for each type of delay;

      - if the Contract is terminated by the Contracting Authority for breach or delay on the part of the Contractor;

      - if the contractor is declared insolvent, receivership or bankrupt;

      - if the Contractor breaches the confidentiality of or otherwise breaches the contractual terms;

      - if the contractor withdraws from the contract without the agreement of the Contracting Authority and the reasons for this are not the Contracting Authority 's fault.

- The Contracting Authority may call the financial guarantee without prior notice, but must notify the Contractor of its call by electronic means or in writing by post no later than three days after the date on which it is presented for payment.

- If the Contracting Authority 's damages exceed the amount of the financial guarantee, the Contracting Authority may claim the balance of the damages from the Contractor in full.

Article 19

INTELLECTUAL PROPERTY RIGHTS

- The Parties grant to each other only those licenses and rights specifically set out in the Specifications and shall not grant to each other any other licenses or rights (including licenses or rights under patents) of the existing solutions. The Contractor shall not transfer to the Contracting Authority any material copyright in the Solution.

- Notwithstanding the preceding paragraph, the Contracting Authority shall remain the sole owner of all data entered into the IT Solution.

- The Contractor undertakes that, in the event that a third party claims that a product which is the subject of this Contract and which is provided to the Contracting Authority  by the Contractor infringes the patent or copyright of that third party, it shall indemnify the Contracting Authority  against such claim at its own expense and shall pay all costs, damages and attorneys' fees finally awarded by a court or included in a settlement approved by the Contractor, provided that the Contracting Authority :

- inform the contractor immediately of the request;

- allow the Contractor to supervise and participate in the defense and any related settlement negotiations.

If such a claim arises or appears likely to arise, the Contracting Authority agrees to allow the Contractor to continue to use the Product or to modify or replace it with a Product that is at least functionally equivalent to it.

- The Contractor shall have no liability whatsoever for any claim based on:

- on anything supplied by the Contracting Authority and incorporated in the Product or the Contractor's compliance with any plans, specifications or instructions provided by the Contracting Authority or a third party at the Contracting Authority's site;

- the Contracting Authority 's modification of the Product or use of the Product contrary to the instructions for use; or

- on the combination, operation or use of the Product with other products not supplied by the Contractor or on the combination, operation or use of the Product with any product, data, device not supplied by the Contractor or on the distribution, operation or use of the Product for the benefit of a third party outside the Contracting Authority;

- The rights in products not owned by the Contractor but used in the context of this transaction shall be transferred by the Contractor to the Contracting Authority to the extent that the Contractor has acquired them. It is essential that the rights in the products, without which the system cannot function effectively, are of a perpetual nature. This means that the Contracting Authority can use these products for the duration of the contract, without additional payments.

- The provision of the preceding paragraph of this Article shall apply mutatis mutandis to a "third party license".

Article 20

TRADE SECRETS AND CONFIDENTIAL INFORMATION

    - The Parties undertake to protect personal data in accordance with the provisions of this Contract and the Personal Data Protection Act (ZVOP-2) and Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the protection of individuals with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (General Data Protection Regulation).

    - The Parties agree that any information which may come to their knowledge through the performance of this Contract shall be a business secret and undertake to protect it with the utmost care and to use it solely in connection with the performance of this Contract.

    - The Contractor shall inform its employees that they may come into contact with confidential information in the course of their work and shall exercise the utmost care in handling such information.

    - The data protection obligation applies both during the performance of the contract and thereafter. In the event of a breach of the provisions on the protection of the Contracting Authority 's business secrets, personal data or other sensitive or confidential information, the Contractor shall be liable to the Contracting Authority for all direct and indirect damages. Any misuse of data shall also give rise to criminal liability on the part of the offenders.

Article 21

FINAL PROVISIONS

    - A contract in which someone promises, offers or gives an unauthorized advantage to, on behalf of or for the account of another party to the contract, to a representative or agent of a public sector body or organization for:

      - getting a deal, or

      - to conclude a deal on more favorable terms, or

      - for failing to exercise due diligence in the performance of contractual obligations; or

      - for any other act or omission by which damage is caused to the public-sector body or organization or an unauthorized advantage is obtained for a representative of the body, an agent of the public-sector body or organization, another contracting party or its representative, agent or intermediary

is null and void in the case of the practices cited.

    - The Contract is also void in the following cases:

- if the contractor makes false declarations/data concerning the participation of natural and legal persons in the ownership of the tenderer or gives false information concerning the facts stated.

    - The Contract may be amended or supplemented by a written addendum accepted and signed by both Parties. If any provision of this Contract is or becomes invalid, the remaining provisions shall not be affected. The invalid provision shall be replaced by a valid provision which shall correspond as closely as possible to the purpose intended by the invalid provision.

    - The provisions of the law governing contractual relations and other regulations governing contractual relations shall apply to the regulation of mutual obligations and rights not expressly provided for in this Contract.

    - By signing this Contract, the Contractor agrees to publish this Contract and the publicly available information of a public nature referred to in this Contract on the national portal for public procurement notices, in accordance with the provisions of the law governing access to public information and the provisions of the Regulations governing the publication of contracts in the field of public procurement, concessions and public-private partnerships.

    - The Parties agree to attempt to resolve any disputes arising under this Contract amicably through direct discussions between authorized representatives of both Parties. In the event that no agreement between the parties is possible, they agree that disputes arising out of the Contract shall be settled by a court having subject matter jurisdiction in the place where the Contracting Authority has its seat. If the Parties agree that the Contract is concluded in two languages (Slovenian and English), the Slovenian version shall prevail in the event of differences in translation.

    - The Contract is made subject to a termination clause, which shall be exercised if the Contracting Authority is aware that:

- a court has found, by a final decision, that the contractor of the public procurement contract or its subcontractor has breached the obligations referred to in Article 3(2) of the ZJN-3;

- the competent public authority has established at least two infringements by the contractor or his subcontractor during the performance of the contract relating to remuneration for work, working time, rest periods, the performance of work under civil law contracts despite the existence of elements of an employment relationship, or undeclared work, for which he has been fined for an offence by a final decision or several final decisions.

In the event of knowledge of the infringement, the Contracting Authority shall inform the Contractor within ten days and shall act in accordance with the third indent of the fourth paragraph of Article 67 of the ZJN-3.

The condition precedent shall be fulfilled provided that at least six months have elapsed between the date on which the breach was brought to the attention of the Contracting Authority and the expiry of the Contract.

If the termination condition is fulfilled, the contract shall be deemed to be terminated as from the date of conclusion of a new public procurement contract for the contract in question.

If the contracting authority does not initiate a new procurement procedure within the statutory time limit, the contract shall be deemed to be terminated on the 60th day following the day on which the infringement is brought to its attention.

    - The contract is concluded under a termination clause which, in the event of the circumstances referred to in Article 67a(2) of the ZJN-3and subject to Article 67a(4) of the ZJN-3, shall be exercised from the date of conclusion of a new public procurement contract for the subject contract.

    - The Contract shall be drawn up in duplicate, one copy to be given to each of the contracting parties.

| Entry into force | End of validity |
| --- | --- |
| From the date of signature of the last of the contracting parties, provided that the condition precedent (provision of financial security) is met. | Until all contractual obligations have been met. |
| Early termination of the contract |  |
| Reasons | The cancellation is valid |
| - The Contracting Authority shall provide financial security for the performance of the contractual obligations. | - From the date of realization of the financial guarantee. |
| - Unjustified refusal by the contractor, deviation from the method of execution or poor or incorrect quality of service. | Ad 2-6) From the date of receipt by the Contractor of the notice of termination. |
| - Delay or defects in performance by the contractor that materially impair the value of the operation. |  |
| - Achieving the maximum amount of the contractual penalty. |  |
| - Caused by fault on the part of the contractor (breach of contract). |  |
| - In the cases provided for in Article 96 of ZJN-3. |  |
| - If the Contracting Authority fails to pay the due obligations. | - After 90 days from the date of notification to the Contracting Authority. |
| - Agreement between both parties. | - As from the date of the written agreement to terminate the Contract, otherwise as from the date of such agreement and upon settlement of the mutual obligations under the Contract. |
| The Parties shall send each other all communications under this Article by registered post. Each communication shall take effect on the date of its receipt by the other Party. In the event that a postal item forwarded to the other party at an address published in the Business Register of the Republic of Slovenia is returned marked unknown, moved or not picked up, it shall be deemed to have been served on the 15th day following the attempted service. In the event of termination of the Contract, the Parties shall pay to the other all amounts due under the Contract, liquidated damages, default interest and any damages that may be proven. |  |

| ANNEXES TO THE CONTRACT |  |
| --- | --- |
| ANNEX 1 | Technical Specifications |
| ANNEX 2 | Technical documentation and other documentation arising from the implementation of this Contract |
| ANNEX 3 | Guarantee documents (Financial guarantee, kept in original by the contracting authority) |
| ANNEX 4 | Organizational structure document of the contracting authority |
| ANNEX 5 | Project Management Agreement |
| ANNEX 6 | Proforma invoice |

| Contracting Authority |  | Tenderer/Contractor |
| --- | --- | --- |
| Slovenian Institute for Transfusion Medicine |  |  |
| on |  | on |
| Signatory: Peter Kavčič, M.Sc. in Business and Economics, Director |  | Signatory: |